## INTERNAL: November NR Event (MCP Server)

  - All about MCP, as far as the AI teams are concerned

  - On track

## INTERNAL: Feb Event (SRE Agent)

  - SRE agent and all of its trappings

  - On track

## Atlassian Agentic Integration (for Atlassian Team '25 early Oct)

  - Development owned by Atlassian, supported by New Relic. Using New Relic MCP Server. On track for timeline.

  - Sarthak Gupta - can you please add a link to the Atlassian use case doc?

## Security Agent (for GitHub Universe - late Oct)

  - Status unclear as this is new : Security RX Agent: Cloud Remediation Use Case

  - Srikanth Morais working with the team this week on a POC to help scope

  - Sudha Krishnamurthyhas started the conversation with Github.

  - Next steps: Review internally and then with Github

  - Github Security Partnership overview of POC flow on slide 4

  - Release Dates:  Limited

## GitHub Agentic Integration 2.0 (for GitHub Universe - Oct 28-29)

  - Use case/steel thread: https://docs.google.com/document/d/1iy0umxrJtCeEMH980oj3AMproAkiFVeQz75UTVg1v7w/edit?usp=sharing

  - Use case has been defined on New Relic’s side (GH Actions launches New Relic MCP Server). GH is confirming feasibility. May use New Relic MCP Server. Off track for release on timeline. At best we can have a demo for Universe.

    - Next steps: Need to check with GH on feasibility. Sudha Krishnamurthy?

## Native SAP Integration for Azure (for MSFT Ignite mid-Nov)

    - Next steps:  Samir Ahuja will confirm timeline and confidence. - Not in time for Ignite

## Azure SRE agent integration (for MSFT Ignite mid-Nov)

  - Use case/steel thread: A Unified Cloud-Native SRE Workflow New Relic Steel Thread_8.7.2025.docx

  - Use case still being defined with MSFT. Unclear who owns development because use case is not scoped. May use New Relic MCP Server. Off track for timeline. At best we can have a demo for Ignite.

    - Next steps: Camden Swita will confirm with Siva Balakrishnan if it’s possible to deliver on one proposed use case on timeline.

## AI Foundry (for MSFT Ignite mid-Nov)

  - Use case/steel thread: Yoram MirelesAdam Johnson- do we have a documented use case/steel thread here?

  - “We will not be LP for metrics for AI Foundry by Ignite. It requires an engineering team to enable the ingest and those teams who have been designated are not able to make that commitment. Short of an escalation to Siva P, this will not happen.” Off track for timeline

  - “AI Foundry Logs are being driven by Microsoft and are scheduled to be ready by Ignite without the need for New Relic engineering participation. So far, we believe they are on track.”

## Infrastructure 360 for Azure (for MSFT Ignite mid-Nov) *requested on 9/17*

  - Use case/steel thread: Unclear
NR is owning development here. On track for an LP release by Ignite

  - Docs and demo being prepared

    - Mukesh GadiyaVarun Thopucherla to provide

## Amazon Q Business Index agentic integration (for AWS re:invent early Dec)

  - Use case/steel thread: Need to clarify

  - Status unclear. Work was handed off from Glenn to Muthu. Assume off track for timeline.

    - Next steps: Muthu needs to confirm progress and confidence. Camden Swita

    - Muthuvelan Swaminathan - how are we tracking here? Can you provide an update on where we’re at?

      - Update: This is demoable. Appears to work. The missing piece is integration with the New Relic AI UI.

## Amazon Q Developer agentic integration (for AWS re:invent early Dec)

  - Nothing in the works. Off track for timeline.

## Cloudsmith

  - Use case/steel thread: https://drive.google.com/file/d/1KPoNzL6zy0ipSiRIl6vjrAdhAM6rOq7w/view?usp=sharing

  - AWS is developing Cloudsmith, a new agentic service designed to assist on-call engineers and SRE’s for incident management, remediation and pro-active recommendation. Use case defined. Targeting the week of Sept 12th for final approval and commitment for Integration.

Status (deprecated— refer to and update [Running Deck] Weekly Partner Launch Tracking)

| Event | Date | Product | NR Driver | Status | Next Steps |
| --- | --- | --- | --- | --- | --- |
| New Relic Now Nov 2025 | 11/4/25 | MCP Server | Camden Swita | On Track |  |
| Atlassian Teams ‘25 | 10/7-9 | Atlassian Agentic Integration | Sarthak Gupta *Development owned by Atlassian | On Track (LP) | link to the Atlassian use case doc? |
| GitHub Universe | 10/28-29 | Security Agent | Srikanth Mora | ? | working with the team this week on a POC to help scope Review internally and then with Github |
|  |  | GitHub Agentic Integration 2.0 | Sudha Krishnamurthy | Off Track? | Need to check with GH on feasibility. |
| MSFT Ignite | 11/17-20 | Azure SRE Agent Integration | Siva Balakrishnan | Off Track? | Camden Swita will confirm with Siva Balakrishnan if it’s possible to deliver on one proposed use case on timeline. |
|  |  | AI Foundry Logs | ? AI Foundry Logs are being driven by Microsoft and are scheduled to be ready by Ignite without the need for New Relic engineering participation. | On Track ? |  |
|  |  | Infrastructure 360 for Azure | Varun Thopucherla | On Track (LP) | Docs and demo being prepared |
| AWS re:Invent | 12/1-5 | Amazon Q Business Index Agentic Integration | Muthuvelan Swaminathan | Off Track? | This is demoable. Appears to work. The missing piece is integration with the New Relic AI UI. |
|  |  | AWS Cloudsmith | Muthuvelan Swaminathan |  | MCP Integration - Approved Agentic/API Integration - On-hold |
|  |  | Amazon Q Business Suite | Muthuvelan Swaminathan |  | AWS presentation on QBusiness Suite done. AWS to enable QBusiness suite in NR Partner AWS account. |
| NR Now Feb 2026 | TBD | SRE Agent | Camden Swita | On Track |  |